| ID | Risk | Before Mitigation |  | Before Risk Score | Mitigating Actions | After Mitigation |  | After Risk Score | Final Risk Level |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Likelihood (1–5) | Severity (1–5) |  |  | Likelihood (1–5) | Severity (1–5) |  |  |
| 1 | Requirements and UML diagrams become inconsistent with the implemented system. | 4 | 4 | 16 | Review requirements and UML with developers throughout the sprint and update documentation when changes occur. | 2 | 3 | 6 | Low |
| 2 | Frontend and backend integration problems delay feature completion. | 4 | 4 | 16 | Test API integration during development and review frontend-backend functionality before marking tasks as Done. | 2 | 3 | 6 | Low |
| 3 | New requirements or client feedback increase the project scope during development. | 4 | 4 | 16 | Record changes in the Product Backlog and prioritize them; protect the current sprint from unnecessary scope changes. | 2 | 3 | 6 | Low |
| 4 | Testing is delayed until the end of the sprint, causing defects to be found late. | 4 | 4 | 16 | Involve QA during planning and prepare test cases alongside development instead of testing only at the end. | 2 | 2 | 4 | Low |
| 5 | Incorrect role permissions allow users to access or modify functions they should not use. | 3 | 5 | 15 | Maintain a role-permission matrix and test permissions for each user role in both frontend and backend. | 1 | 4 | 4 | Low |
| 6 | Poor communication between team members causes tasks and documentation to become misaligned. | 4 | 4 | 16 | Use regular stand-ups, keep the GitHub board updated, and conduct cross-role reviews between BA, developers and QA. | 2 | 3 | 6 | Low |
| 7 | Limited sprint time results in incomplete or low-priority features. | 4 | 4 | 16 | prioritize Must/Should features, divide work into smaller tasks, and monitor progress regularly using the Scrum board. | 2 | 3 | 6 | Low |
| 8 | Development environment or PostgreSQL/Docker problems interrupt development. | 3 | 4 | 12 | Maintain setup instructions, use a consistent Docker configuration, and check the development environment before sprint work. | 1 | 3 | 3 | Low |
| 9 | Incomplete or unclear user stories cause developers to implement the wrong functionality. | 3 | 4 | 12 | Review user stories with the team before development and confirm that the implemented feature matches the intended requirement. | 2 | 3 | 6 | Low |
| 10 | Git merge conflicts or incorrect changes affect completed development work. | 3 | 3 | 9 | Use separate branches, pull the latest changes before development, and review changes before merging. | 1 | 2 | 2 | Low |