## Sprint Goal

The objective of Sprint 2 is to extend the core CRM into a controlled project and sales pipeline management system.

This sprint introduces controlled HOT/COLD lead status management, the visual project pipeline, the four-phase project lifecycle, phase tasks, requirement templates, due dates, approvals, dashboards, management reporting, system settings, task scheduling, and supporting collaboration and personalization features.

By the end of Sprint 2, the CRM supports the controlled workflow from lead management through project phases, task completion, approval, monitoring, and management reporting.

The project lifecycle contains four phases:

Phase 1 – Initial/Pre-Sale Activities

- Client Proposal Confirmation

- Requirement Discussion

- Contract Papers

Phase 2 – Analysis and Planning

- Detailed Requirements Analysis

- Budget Proposal

- Technical Analysis

- Feasibility Study

- Project Planning

Phase 3 – Technical Delivery

- Technical Specification

- Development Progress Review

- QA Sign-off

Phase 4 – Completion and Handover

- Client Acceptance

- Final Proposal Signature

- Handover Note

Progress between phases is controlled through task completion and approval requests.

# Sprint 2 Backlog Features

| No. | Feature Name | MoSCoW Prioritizing | Justification |
| --- | --- | --- | --- |
| 1 | Lead Qualification & Status Management | Must | Lead status is a core CRM function and requires controlled HOT/COLD changes, role-based permissions, reasons, and approval tracking. |
| 2 | Visual Pipeline & Phase Sign-offs | Must | The project requires a visual view of project progress and controlled approval before a project can move to the next phase. |
| 3 | Project Lifecycle & Phase Tasks | Must | Projects require four controlled phases, assigned tasks, due dates, task forms, attachments, task confirmation, and role-based task completion. |
| 4 | Dashboards & Operational Alerts | Must | Users need immediate visibility of HOT/COLD leads, pending approvals, overdue tasks, and active projects to monitor operational work. |
| 5 | Management Reporting | Should | Management reports provide useful analysis of projects, phases, users, approvals, budgets, and interactions, but the core CRM workflow can operate without them. |
| 6 | Requirement Templates | Should | Editable requirement templates improve consistency and allow managers to configure standard project tasks without changing application code. |
| 7 | System Settings | Should | The configurable cold-lead threshold allows management to control an important operational rule used by the CRM. |
| 8 | Task Calendar | Should | The calendar provides an additional view of task due dates and helps users identify upcoming, due-soon, overdue, and completed work. |
| 9 | Personal Preferences | Could | Theme, font size, density, card style, sidebar, and notification settings improve usability but are not essential to the core business workflow. |
| 10 | Mentions & Notifications | Could | User mentions and mention notifications improve team communication and awareness but are supporting collaboration features rather than core CRM operations. |

# Sprint 2 User Stories

Lead Qualification & Status Management

US17:

As a CRM user, I need to view whether a lead is HOT or COLD, so that I can understand the current lead temperature.

US18:

As a Sales Manager or Executive Manager, I need to change a lead between HOT and COLD with a reason, so that important status changes are properly recorded.

US19:

As a Sales Representative, I need to request a HOT or COLD status change with a reason, so that I can submit changes while following the approval process.

US20:

As a Sales Manager, Executive Manager, or System Administrator, I need to approve or reject lead status change requests, so that lead qualification changes are controlled.

Visual Pipeline & Phase Sign-offs

US21:

As a CRM user, I need to view project cards grouped by their current phase, so that I can understand the project pipeline visually.

US22:

As a Sales Representative, Sales Manager, Executive Manager, or Project Manager, I need to reorder project cards within the current phase, so that the board reflects the working order without changing the project phase.

US23:

As an authorised project user, I need to request a phase sign-off after the required work is completed, so that a project can move forward through the controlled lifecycle.

US24:

As an authorised management user, I need to approve or reject phase sign-off requests, so that projects advance only after the required approval. Phase 4 sign-off is decided by the Executive Manager.

Project Lifecycle & Phase Tasks

US25:

As a Sales Manager or Executive Manager, I need to assign a Project Manager to a project, so that project responsibilities are clearly assigned.

US26:

As a responsible project user, I need to complete phase tasks, enter task notes, answer required task forms, and add supporting attachments, so that project work is properly recorded.

US27:

As an authorised project user, I need to manage project task information such as due dates and additional tasks, so that project activities can be organised according to project requirements.

US28:

As a Project Manager or authorised management user, I need to manage Phase 3 execution status, so that technical delivery progress is controlled before the required approval.

US29:

As a Sales Manager or Executive Manager, I need to archive projects according to the project lifecycle rules, so that completed or inactive projects can be controlled without removing their records.

Requirement Templates

US30:

As a Sales Manager, Executive Manager, or System Administrator, I need to create, edit, reorder, copy, activate, and deactivate requirement templates, so that projects can use a consistent task structure.

Task Calendar

US31:

As a CRM user, I need to view relevant task due dates and statuses in a calendar, so that upcoming, due-soon, overdue, and completed work can be tracked.

Dashboards & Operational Alerts

US32:

As a CRM user, I need to view a role-based dashboard containing relevant leads, projects, approvals, and overdue work, so that I can identify the work that requires attention.

Management Reporting

US33:

As a Sales Manager, Executive Manager, or System Administrator, I need to generate management reports for a selected period, so that project, approval, and interaction activity can be reviewed.

US34:

As a Sales Manager, Executive Manager, or System Administrator, I need to export report data, so that reporting information can be used outside the CRM.

System Settings

US35:

As a Sales Manager, Executive Manager, or System Administrator, I need to configure the cold-lead threshold, so that the system can identify approaching cold leads according to the organisation's setting.

Personal Preferences

US36:

As a CRM user, I need to manage my personal display and notification preferences, so that the CRM interface can be configured for my working needs.

Mentions & Notifications

US37:

As a CRM user, I need to mention team members and reference project tasks in interactions, so that responsible users can receive relevant notifications and follow-up information.